Gap Analysis

This module needs a significant redesign. The current screen effectively says, "select a standards document and analyze it." That's too document-centric. In a GRC platform, Gap Analysis should answer a much more important question:

What requirements apply to this organization, which are satisfied, which are partially satisfied or unsatisfied, why, what evidence supports the conclusion, and what needs to be remediated?

It should become one of the strongest modules in the platform.

1. Don't make a "Standards document" the primary input

I would remove Select a standards document as the main concept.

Gap analysis should primarily operate against:

Organization + Framework + Scope + Assessment Period

For example:

Organization: Test Company 1
Framework: ISO/IEC 27001:2022
Scope: Corporate IT / ISMS
Assessment: 2026 Initial Gap Assessment

You could also support:

Compare against: NIST CSF 2.0 + ISO 27001

But usually the user should conduct an assessment against a defined framework/version.

The platform should already know the organization's internal standards and controls from the other modules. The user shouldn't have to choose a generated document manually.

2. "New Analysis" should become "New Assessment"

I'd seriously consider renaming the tab:

New Analysis → New Gap Assessment

because what you're actually creating is an assessment record that needs history, ownership, evidence and approval.

Clicking it should launch a short workflow:

Organization → Framework → Scope → Assessment Method → Start Assessment

For example:

Organization
Test Company 1

Framework
NIST CSF 2.0

Scope
Enterprise-wide

Assessment Type
Initial / Periodic / Internal Audit / Readiness

Assessment Date
Sep 10, 2026

Assessor
Alexander Tkach

Use existing controls/evidence ☑

Start Gap Assessment

That creates a permanent assessment record.

3. Don't let AI simply declare "compliant / non-compliant"

This is especially important.

Your current ⚡ Analyze Gaps button implies AI may analyze a document and produce a compliance result.

I wouldn't design it that way.

AI can:

Suggest status
Identify potential gaps
Analyze existing evidence
Suggest control mappings
Suggest remediation
Draft observations

But the result should show:

AI Suggested: Partially Implemented

Confidence: High

Reason: Two mapped controls exist, but no current evidence supports quarterly access reviews.

Accept | Modify | Reject

Then:

Assessment Status: Human Validated

That will make your product much more defensible.

4. The primary results screen should be requirement-by-requirement

Once analysis starts, I'd make the main screen something like:

| Requirement | Status | Controls | Evidence | Findings | Owner |
| --- | --- | --- | --- | --- | --- |
| GV.RM-01 | 🟢 Met | 3 | 5 | 0 | Risk |
| GV.RM-02 | 🟡 Partially Met | 2 | 1 | 1 | CISO |
| PR.AA-01 | 🔴 Not Met | 0 | 0 | 1 | IAM |
| PR.AA-02 | 🟢 Met | 4 | 7 | 0 | IAM |
| DE.CM-01 | ⚪ Not Assessed | 2 | 0 | 0 | SOC |

Use clear states:

Met
Partially Met
Not Met
Not Assessed
Not Applicable

I prefer those terms here over "Compliant/Non-Compliant" because many frameworks aren't themselves legal compliance certifications.

5. Clicking a requirement should expose the reasoning

For example:

PR.AA-03

Framework Requirement

[Authoritative framework requirement]

Assessment

Status: Partially Met
Assessor: Jane Smith
Assessment date: Sep 10, 2026

Mapped Organizational Controls

IAM-003 — MFA Enforcement — Effective
IAM-004 — Privileged Access Management — Partially Effective

Evidence

Entra Conditional Access configuration ✓
MFA Registration Report ✓
Q2 Privileged Access Review ⚠ Missing

Assessment rationale

MFA is technically enforced; however, quarterly privileged-access review evidence was unavailable for the assessment period.

Then:

Create Finding

That's proper GRC traceability.

6. Add maturity separately from compliance/gap status

This would be particularly useful for NIST CSF.

Don't mix:

Requirement satisfaction

with:

Process maturity

You could eventually support maturity:

0 — Not Established
1 — Initial
2 — Developing
3 — Defined
4 — Managed
5 — Optimized

Then you can show:

Current maturity: 2.4
Target maturity: 3.5

However, I would make maturity models configurable rather than pretending every framework formally uses the same 0–5 model.

7. The results need an executive summary

At the top of a completed gap assessment, I'd show something like:

NIST CSF 2.0 Gap Assessment

Test Company 1

Overall Coverage: 72%

🟢 61 Met
🟡 24 Partially Met
🔴 12 Not Met
⚪ 7 Not Assessed
⊘ 2 Not Applicable

Critical Gaps: 4

Open Findings: 17

Then visualizations eventually:

Coverage by Function

GOVERN — 81%
IDENTIFY — 76%
PROTECT — 68%
DETECT — 84%
RESPOND — 61%
RECOVER — 72%

That becomes extremely useful to executives.

8. But be careful with the "72% compliant" calculation

This is something many GRC platforms do badly.

Don't just calculate:

requirements passed / total requirements

because a trivial requirement and a critical requirement then have equal weight.

Eventually support:

Requirement Weight
Control Criticality
Assessment Confidence

And distinguish:

Coverage Score from Compliance determination.

I'd use language like:

Framework Coverage: 72%

rather than:

72% Compliant

unless there is a formally defined methodology supporting the latter.

9. Gap severity needs to exist

Every identified gap should have severity:

Critical / High / Medium / Low

based on factors such as:

Requirement importance
Control criticality
Risk exposure
Data sensitivity
Business impact

Example:

🔴 High Gap

PR.AA-03
Privileged accounts lack consistent MFA enforcement.

Related Risk: Unauthorized privileged access
Affected assets: Microsoft 365, Azure
Recommended remediation: Enforce Conditional Access MFA
Target date: Oct 15, 2026

10. Gap → Finding → Issue needs a clear workflow

Don't create another isolated object called "Gap" that competes with your Issues module.

I'd use:

Gap Analysis detects deficiency

↓

Finding

↓

Then disposition:

Remediate → Issue

or

Accept temporarily → Exception

or

Accept exposure → Risk Acceptance

or

Not Applicable → documented justification

This connects perfectly with the modules already in your sidebar.

For example:

Gap GAP-004

Missing quarterly access review

Create Issue → ISS-023

Owner: IAM Manager
Due: Oct 30
Remediation: Establish quarterly access certification process.

11. Add remediation planning directly to the assessment

After assessment completion, I want a Remediation Plan tab.

Something like:

| Gap | Severity | Remediation | Owner | Due | Status |
| --- | --- | --- | --- | --- | --- |
| PR.AA-03 | High | Enforce MFA | IAM | Oct 15 | In Progress |
| GV.RR-02 | Medium | Define RACI | GRC | Nov 1 | Open |
| RC.RP-01 | High | DR exercise | Infrastructure | Dec 1 | Planned |

Then provide:

Create Issues from Selected Gaps

That makes Gap Analysis operational rather than merely producing a report.

12. History needs to become much more useful

I like that you already have History.

Keep it, but it should show:

NIST CSF 2.0 — Q3 2026
Coverage 72%

NIST CSF 2.0 — Q2 2026
Coverage 65%

↑ +7 percentage points

Then eventually:

Compare Assessments

This should answer:

9 gaps closed
3 new gaps identified
4 controls improved
1 control deteriorated

That's excellent management reporting.

13. Cross-framework gap analysis could become a major differentiator

Because we've already discussed building a common control framework, your system can eventually say:

IAM-003 is ineffective.

That one control affects:

NIST: 3 requirements
ISO 27001: 2 requirements
SOC 2: 2 criteria
CIS: 3 safeguards

Therefore:

Fixing IAM-003 closes or improves 10 requirement gaps across 4 frameworks.

Even better:

Recommended remediation priority

1. Fix IAM-003 — Privileged MFA

Effort: Medium
Risk reduction: High
Framework impact: 4 frameworks / 10 requirements

That becomes genuinely useful GRC intelligence instead of just another compliance checklist.

14. Eventually add "Target State"

For each gap:

Current: Partially Met
Target: Met
Target Date: Dec 31, 2026

And potentially:

Current maturity: 2
Target maturity: 4

This lets management use Gap Analysis for roadmap planning.

What I would build on this exact page

I'd change what you're showing to roughly:

Gap Analysis

Assess compliance coverage, control effectiveness and remediation needs

Organization: Test Company 1 ▼

New Assessment | Assessment History

Framework
NIST CSF 2.0 ▼

Scope
Enterprise-wide ▼

Assessment Type
Initial Gap Assessment ▼

☑ Use existing controls
☑ Use available evidence
☑ AI-assisted analysis

Start Assessment

Once started, replace that form with:

Overview | Requirements | Gaps | Remediation | Evidence | Report

That last Report tab should eventually generate a professional PDF/Word gap assessment report for management/auditors.

One architecture point I would lock down now

I recommend this model:

GapAssessment

→ Organization
→ FrameworkVersion
→ Scope
→ AssessmentPeriod

then:

RequirementAssessment

→ FrameworkRequirement
→ Status
→ Rationale
→ MappedControls
→ Evidence
→ Assessor
→ AssessmentConfidence

which can produce:

Finding

→ Issue / Exception / Risk

→ RemediationAction

That allows you to preserve every historical assessment instead of recalculating the past whenever a control changes.

And this is important: don't make Gap Analysis merely an AI comparison between a generated standards document and a framework. If you do, you'll dramatically limit the product. Make it an actual assessment engine using framework requirements + controls + implementation + evidence, with AI assisting the human assessor.

That would turn the very sparse screen you currently have into one of the core value-generating parts of ComplianceIQ.